# txn-statement-analyzer: Skill Proposal

Oct 11, 2026 · @Dayesh Raval

## Summary

txn-statement-analyzer turns a bank or credit-card statement CSV into a spending breakdown, recurring charges, unusual charges and monthly cash flow, where every number comes from a tested Python script, never from the model's own arithmetic. The agent runs scripts/analyze.py, reads its JSON, and writes the explanation with a source key beside each figure. It is skill 2 of the agent-skills roadmap and teaches the bundled-scripts pattern: deterministic code does the math, the LLM only narrates.

## Business goals

The skill exists to give a trustworthy money summary in under a minute, with zero arithmetic errors. Targets are proposed and get confirmed on the sample data in step 3.

| Goal | Metric | Target |
| --- | --- | --- |
| Correct numbers | Figures in the narrative that differ from the script's JSON | 0 |
| Traceable numbers | Figures in the narrative without a source key | 0 |
| Catches problems | Planted recurring charges, anomalies and duplicates found in the sample | All |
| Low noise | False anomaly flags on the sample | 0 |
| Runs anywhere | Installs needed beyond Python 3 | None |
| Private | Data sent off the machine | None |

Secondary goal: a second public portfolio piece that shows tested tooling, not just prompts, and extends the fintech story (FinSentry, KORE anomaly detection).

## What it is

An Agent Skills folder with a SKILL.md, a script the agent runs, editable rule files and a synthetic example.

Input: one statement CSV. v1 reads the generic layout Date, Description, Amount (negative = spend); column-mapping.md tells the agent how to adapt other banks' exports.

Output: monthly income, spend and net; spend by category; recurring charges; unusual charges; possible duplicates; a short narrative where every number carries a key such as [monthly.2026-08.spend].

skills/txn-statement-analyzer/
├── SKILL.md                  # procedure: find CSV, run script, narrate with keys
├── scripts/
│   ├── analyze.py            # Python standard library only, prints JSON
│   └── test_analyze.py       # self-check against the sample's known answers
├── references/
│   ├── categories.md         # keyword to category rules (user-editable)
│   └── column-mapping.md     # reading other banks' CSV layouts
└── examples/
    ├── sample-statement.csv  # synthetic, 3 months, about 150 rows
    └── sample-output.md      # gold-standard narrative

## How it works

data flow · script computes, model narrates

The statement goes only through analyze.py; the model reads the JSON and writes the explanation, citing the key behind each number. test_analyze.py checks the script against known answers before the skill ever runs.

## What analyze.py computes

Each output is a named JSON key, so the narrative can cite it. Thresholds are defaults the user can change with command-line flags.

| Output | JSON key | Method |
| --- | --- | --- |
| Monthly cash flow | monthly.<YYYY-MM>.income / spend / net | Sum positive and negative amounts per calendar month |
| Spend by category | categories.<name>.total / count | First matching keyword rule in categories.md; no match goes to uncategorized |
| Recurring charges | recurring[i] | Same normalized merchant, amount within 5%, at least 3 charges about 30 days apart (± 5 days) |
| Unusual charges | anomalies[i] | Amount above category median + 3 × MAD (median absolute deviation), so one big outlier cannot hide others |
| Possible duplicates | duplicates[i] | Same merchant and amount within 2 days |
| Data quality | meta.rows / skipped / date_range | Rows parsed, rows skipped with reason, first and last date |

Merchant names are normalized first (uppercase, store numbers and card suffixes removed), so NETFLIX.COM 1234 and Netflix.com count as one merchant.

## Why it exists

LLMs read statements well but add them up badly: totals over hundreds of rows drift, and a confident wrong number is worse than none. Moving every calculation into a tested script removes that failure mode entirely.

|  | Skill 1 (jd-resume-tailor) | Skill 2 (this one) |
| --- | --- | --- |
| Pattern | Instructions + reference files | Instructions + a script the agent runs |
| Trust mechanism | Source tag on every fact | Source key on every number |
| Code | None | Tested Python, standard library only |
| Evaluation | Trigger and quality runs | Unit tests with known answers, plus trigger and quality runs |

The portability lesson: no pip install means the same skill runs in Claude.ai's sandbox, Claude Code, Codex and Gemini without setup.

## Novelty

Spending summaries are not new; budgeting apps and chat assistants already produce them. The novelty is a contract: the model may only quote numbers the script produced, and must show where each came from.

| Idea | What is different | Why it matters |
| --- | --- | --- |
| Numbers from code only | The LLM never adds, averages or rounds; it quotes JSON values | Removes arithmetic hallucination, the main failure of AI money summaries |
| Source key on every figure | Each number carries its JSON key, e.g. [categories.dining.total] | Any claim can be checked in seconds; mirrors skill 1's source tags |
| Robust anomaly rule | Median + 3 × MAD per category instead of mean + standard deviation | One large purchase does not mask other unusual charges |
| Local and dependency-free | Standard-library Python, no APIs, no account linking | Statements never leave the machine; runs in any skill-capable agent |
| Editable rules | Categories and thresholds live in plain markdown and flags | Users tune it without touching code |

The honest pitch: "a spending analysis where every number is computed, tested and traceable", not "the first AI budgeting tool".

## Build plan

Six steps, each ending in a file you can run or check. Steps 1 to 3 build and prove the script before any instructions are written.

- Synthetic sample statement. sample-statement.csv: 3 months, about 150 rows, with planted answers (4 subscriptions, 2 unusual charges, 1 duplicate, 1 refund). Lesson: test data that encodes the expected result.

- analyze.py. Parse, normalize merchants, categorize, aggregate, detect recurring, anomalies and duplicates; print JSON. Lesson: deterministic tooling with a stable output contract.

- test_analyze.py. Runs the script on the sample and asserts every planted answer and every total. Lesson: the script proves itself before the agent trusts it.

- SKILL.md and references. Procedure: find the CSV, check columns, run the script, narrate using only JSON values with keys; plus categories.md and column-mapping.md. Lesson: instructions that call code and forbid mental math.

- Trigger and quality tests. 10 trigger prompts (5 should load, 5 should not) and a checklist: every number matches the JSON and carries a key. Lesson: the same eval method as skill 1.

- Package and publish. Plugin manifest, README, SECURITY.md, CI running test_analyze.py, install into all agents, directory submission. Lesson: reuse skill 1's release pipeline.

## Setup, testing and publishing

The release pipeline is copied from jd-resume-tailor, so only the skill folder and the tests are new work.

Repo setup (new public repo txn-statement-analyzer, same layout as skill 1):

cd ~/Downloads/"AGENT SKILLS"
mkdir -p txn-statement-analyzer/{.claude-plugin,.github/workflows,evals,skills/txn-statement-analyzer/{scripts,references,examples}}
cd txn-statement-analyzer && git init -b main
python3 --version     # 3.9 or newer; no packages to install

Testing, three layers:

| Layer | Command or method | Pass when |
| --- | --- | --- |
| Script | python3 scripts/test_analyze.py | Every planted answer and total matches |
| Trigger | 10 prompts in fresh chats, no slash command | 5 load, 5 do not |
| Quality | Run on the sample and one real statement | Every number equals a JSON value and carries its key |

CI (GitHub Actions on every push): claude plugin validate ., python3 skills/txn-statement-analyzer/scripts/test_analyze.py, a check that no *.csv other than the sample is committed, and the 5-agent install check.

Publishing: plugin.json with icon, privacy, support and documentation links; README with Privacy, Troubleshooting and a sample-data walkthrough; SECURITY.md; install.sh reused from skill 1 with the skill name changed; then the claude.ai directory submission.

Privacy rule: real statements never go in the repo. .gitignore excludes *.csv except examples/sample-statement.csv.

## Scope, risks and open decisions

Out of scope for v1: PDF statements, multiple accounts merged, currency conversion, budgets and forecasts, charts, and any bank or Plaid connection.

Risks:

- Bank CSV layouts vary (separate debit and credit columns, positive spend) → column-mapping.md plus a --debit-col/--credit-col option.

- Keyword categories miss merchants → report the uncategorized share and its top merchants so the user can add rules.

- The agent paraphrases or rounds numbers → hard rule to quote JSON values exactly, checked in the quality test.

- Real statements leak into git → .gitignore plus a CI check for stray CSVs.

- Directory policy on financial data → the skill only reads a file the user supplies and moves no money, so it stays outside the policy's unsupported financial-transaction category.

Open decisions:

- ☐ CSV format for v1: generic Date, Description, Amount (default) or your bank's export

- ☐ Repo: a separate txn-statement-analyzer repo (default) or one shared marketplace repo for all skills

- ☐ Python floor: 3.9 or newer (default)